# Platform gaps & requirements

Packaged Kibana ETL integrations (SDLC Intelligence reference)

Version 1.0 · 2026-06-25
Audience: @elastic/fleet, @elastic/workflows-eng, @elastic/stack-connectors, @elastic/agent-builder
Scope: Generic platform capabilities only (not SDLC product logic)

# 1. Executive summary

The SDLC Intelligence Fleet package is the reference implementation of a Kibana-only integration: Elasticsearch index templates, ES|QL views, dashboards, 25+ ingest workflows, persisted Agent Builder agents, integration knowledge base, and alerting rule templates — with no Elastic Agent.

| Metric | Open | Partial | Done | Total |
| --- | --- | --- | --- | --- |
| All gaps | 22 | 8 | 14 | 44 |
| Agent Builder | 2 | 1 | 3 | 6 |
| Connectors v2 | 3 | 1 | 4 | 8 |
| Fleet | 7 | 2 | 4 | 13 |
| Platform content | 7 | 0 | 0 | 7 |
| Workflows | 3 | 4 | 3 | 10 |

Each gap ID maps 1:1 to a GitHub issue or PR. Sections 4–8 provide ticket-ready detail blocks. Platform content gaps (DOC-*) are counted explicitly — documentation is a required platform deliverable.

# 2. Scope & methodology

In scope:

Fleet EPM Kibana/Elasticsearch asset install pipeline

Workflows stock-step ETL primitives used by packaged workflows

Connectors v2 (kbn-connector-specs) ingest actions with isTool: false

Agent Builder persisted agents installed via Fleet

Platform documentation and authoring guides for integration teams

Out of scope:

SDLC domain logic (epic gates, team taxonomy, Salesforce field semantics)

SDLC-specific TypeScript job handlers or security_solution plugin code

GitHub content connector as replacement for Projects V2 ingest (see DOC-005)

Elastic Agent-based ingest (this integration is Kibana-only)

# 3. Reference platform model

A packaged Kibana ETL integration (exemplified by sdlc_intel) requires the following generic platform stack:

| Layer | Platform owner | Generic capability |
| --- | --- | --- |
| Assets & bootstrap | Fleet | Index templates, ILM, ES¦QL views, dashboards, knowledge base, workflow/agent YAML install |
| Policy binding | Fleet | Manifest vars → placeholder substitution; optional enable-on-install |
| Fetch | Connectors v2 | isTool:false ingest actions; paginated API/GraphQL; rate-limit metadata |
| Orchestrate | Workflows | Scheduled stock-step ETL: search/index/bulk, foreach/while, ai.agent |
| Analyze | Agent Builder | Package-managed persisted agents; platform ES¦QL tools; integration knowledge |
| Operate | Fleet + Workflows | Uninstall cleanup, upgrade reconcile, ingest health, alerting templates |
| Author | Platform content | Guides, cookbooks, conventions for integration teams |

# 4. Master gap register

## 4.1 All gaps

| ID | Component | Priority | Status | Title | Owner |
| --- | --- | --- | --- | --- | --- |
| FLEET-001 | Fleet | P1 | Open | Generic manifest-driven workflow placeholder substitution | @elastic/fleet |
| FLEET-002 | Fleet | P1 | Open | Materialize alerting rules from integration package templates | @elastic/fleet + @elastic/alerting |
| FLEET-003 | Fleet | P2 | Open | Index alias assets in Fleet packages | @elastic/fleet |
| FLEET-004 | Fleet | P2 | Open | Re-apply workflow/agent substitution on policy var update | @elastic/fleet |
| FLEET-005 | Fleet | P2 | Open | Opt-in enable package workflows on install | @elastic/fleet + @elastic/workflows-eng |
| FLEET-006 | Fleet | P3 | Open | Package-managed asset immutability in Kibana UI | @elastic/fleet + @elastic/workflows-eng + @elastic/agent-builder |
| FLEET-007 | Fleet | P2 | Partial | Install workflow/agent assets without HTTP request context | @elastic/fleet |
| FLEET-008 | Fleet | — | Done | KibanaAssetType.workflow package install/uninstall | @elastic/fleet |
| FLEET-009 | Fleet | — | Done | KibanaAssetType.agent package install/uninstall | @elastic/fleet + @elastic/agent-builder |
| FLEET-010 | Fleet | — | Done | Integration knowledge base from package docs | @elastic/fleet |
| FLEET-011 | Fleet | — | Done | ES¦QL view assets in Fleet packages | @elastic/fleet |
| FLEET-012 | Fleet | P3 | Partial | Package upgrade reconciliation for workflows and agents | @elastic/fleet |
| FLEET-013 | Fleet | P3 | Open | Kibana-only integration first-class UX | @elastic/fleet |
| WF-001 | Workflows | — | Done | Stock-step ETL without custom step types | @elastic/workflows-eng |
| WF-002 | Workflows | — | Done | elasticsearch.index upsert ingest step | @elastic/workflows-eng |
| WF-003 | Workflows | P2 | Partial | Ergonomic checkpoint read (data.loadCheckpoint) | @elastic/workflows-eng |
| WF-004 | Workflows | P2 | Partial | elasticsearch.bulk batch ingest ergonomics | @elastic/workflows-eng |
| WF-005 | Workflows | P2 | Open | Rate-limit aware retry/backoff step primitive | @elastic/workflows-eng + @elastic/stack-connectors |
| WF-006 | Workflows | P2 | Open | Inter-workflow dependency orchestration | @elastic/workflows-eng |
| WF-007 | Workflows | P2 | Partial | Workflow execution history API for ops dashboards | @elastic/workflows-eng |
| WF-008 | Workflows | P3 | Open | Runtime Liquid for connector-id and agent-id | @elastic/workflows-eng |
| WF-009 | Workflows | — | Done | ai.agent step with structured JSON output | @elastic/workflows-eng + @elastic/agent-builder |
| WF-010 | Workflows | P3 | Partial | ES¦QL materialize step for scheduled snapshots | @elastic/workflows-eng |
| CONN-001 | Connectors v2 | — | Done | GitHub GraphQL ingest plane (runQueryTemplate, graphqlQuery) | @elastic/stack-connectors |
| CONN-002 | Connectors v2 | — | Done | Slack ingest actions (isTool: false) | @elastic/stack-connectors |
| CONN-003 | Connectors v2 | — | Done | Salesforce SOQL ingest action | @elastic/stack-connectors |
| CONN-004 | Connectors v2 | — | Done | Google Drive metadata ingest actions | @elastic/stack-connectors |
| CONN-005 | Connectors v2 | P2 | Partial | isTool:false vs isTool:true contract documentation | @elastic/stack-connectors |
| CONN-006 | Connectors v2 | P3 | Open | Package-shippable connector query templates | @elastic/stack-connectors |
| CONN-007 | Connectors v2 | P3 | Open | Connector preflight health API for integrations | @elastic/stack-connectors + @elastic/fleet |
| CONN-008 | Connectors v2 | P3 | Open | Normalized bulk-ready connector page action (optional) | @elastic/stack-connectors |
| AB-001 | Agent Builder | — | Done | AgentBuilderManagementSetup create/update/delete API | @elastic/agent-builder |
| AB-002 | Agent Builder | — | Done | Platform ES¦QL tools for package agents | @elastic/agent-builder |
| AB-003 | Agent Builder | P2 | Partial | Integration knowledge → agent context wiring | @elastic/agent-builder + @elastic/fleet |
| AB-004 | Agent Builder | P2 | Open | Package-managed agents read-only in UI | @elastic/agent-builder |
| AB-005 | Agent Builder | P3 | Open | Persisted skills from Fleet package assets | @elastic/agent-builder + @elastic/fleet |
| AB-006 | Agent Builder | — | Done | REPLACE_WITH_FLEET_AGENT_* install substitution | @elastic/fleet |
| DOC-001 | Platform content | P1 | Open | Fleet package authoring guide — Kibana-only ETL integration | @elastic/fleet + @elastic/docs |
| DOC-002 | Platform content | P1 | Open | Workflow ETL cookbook for integration packages | @elastic/workflows-eng |
| DOC-003 | Platform content | P2 | Open | Placeholder substitution convention specification | @elastic/fleet |
| DOC-004 | Platform content | P2 | Open | Agent Builder fleet agent asset authoring guide | @elastic/agent-builder + @elastic/docs |
| DOC-005 | Platform content | P2 | Open | GitHub action connector vs content connector decision guide | @elastic/stack-connectors + @elastic/docs |
| DOC-006 | Platform content | P3 | Open | Integration alerting templates enablement guide | @elastic/alerting + @elastic/fleet |
| DOC-007 | Platform content | P3 | Open | Reference architecture: packaged multi-source ETL on Kibana | @elastic/fleet + @elastic/workflows-eng |

## 4.2 Open P1 gaps (implement first)

| ID | Component | Priority | Status | Title | Owner |
| --- | --- | --- | --- | --- | --- |
| FLEET-001 | Fleet | P1 | Open | Generic manifest-driven workflow placeholder substitution | @elastic/fleet |
| FLEET-002 | Fleet | P1 | Open | Materialize alerting rules from integration package templates | @elastic/fleet + @elastic/alerting |
| DOC-001 | Platform content | P1 | Open | Fleet package authoring guide — Kibana-only ETL integration | @elastic/fleet + @elastic/docs |
| DOC-002 | Platform content | P1 | Open | Workflow ETL cookbook for integration packages | @elastic/workflows-eng |

# 5. Ticket-ready gap specifications

Copy each subsection into a GitHub issue. Suggested labels: platform, fleet-package, integration-etl.

## Fleet

### FLEET-001: Generic manifest-driven workflow placeholder substitution

Component: Fleet

Status: Open

Priority: P1

Owner: @elastic/fleet

References: step_install_workflow_assets.ts

Requirement
Integration packages declare manifest vars; any workflow YAML placeholder `REPLACE_WITH_{VAR}` is substituted at install from the integration policy without Fleet core hardcoding package-specific var names.

Current state
Substitution in `step_install_workflow_assets.ts` hardcodes SDLC var names (github_connector_id, slack_connector_id, etc.).

Gap
Not reusable for other integrations; every new var requires a Fleet code change.

Proposed platform deliverable
Generic substitution map from manifest `vars[]` + convention-based placeholders; deprecate package-specific constants.

Acceptance criteria
Second integration package substitutes custom vars with zero Fleet code changes; unit tests cover missing/partial vars.

Suggested ticket title:

[Fleet] Generic manifest-driven workflow placeholder substitution

Suggested PR scope:

Generic substitution map from manifest `vars[]` + convention-based placeholders

deprecate package-specific constants.

### FLEET-002: Materialize alerting rules from integration package templates

Component: Fleet

Status: Open

Priority: P1

Owner: @elastic/fleet + @elastic/alerting

References: step_create_alerting_assets.ts; PLATFORM_RFC_KIBANA_ASSET_EXTENSIONS.md P4

Requirement
On Fleet install, integration packages ship `kibana/alerting_rule_template/*.json` and platform creates disabled alerting rules (or registers enablement UI) — not only for `elastic_agent`.

Current state
`stepCreateAlertingAssets` returns early for all packages except `elastic_agent`; SDLC templates import as saved objects only.

Gap
Admins must manually create rules from templates; packaged “Fleet → Integration → Alerting” UX is incomplete.

Proposed platform deliverable
Opt-in manifest flag (e.g. `create_alerting_rules: true`) + rule materialization loop for integration packages; rules created disabled.

Acceptance criteria
SDLC package install creates 4 disabled rules from templates; uninstall removes them; elastic_agent behavior unchanged.

Suggested ticket title:

[Fleet] Materialize alerting rules from integration package templates

Suggested PR scope:

Opt-in manifest flag (e.g. `create_alerting_rules: true`) + rule materialization loop for integration packages

rules created disabled.

### FLEET-003: Index alias assets in Fleet packages

Component: Fleet

Status: Open

Priority: P2

Owner: @elastic/fleet

References: PLATFORM_GAPS_RFC F-2

Requirement
Packages declare Elasticsearch index aliases (e.g. legacy sync-state alias) as first-class install/uninstall assets.

Current state
Index templates and ILM supported; alias creation is manual or custom bootstrap.

Gap
No `elasticsearch/index_alias/` (or equivalent) asset type in EPM install pipeline.

Proposed platform deliverable
New Elasticsearch asset type + install/remove steps; documented in Fleet package spec.

Acceptance criteria
Package ships alias asset; install creates alias; uninstall removes alias when safe.

Suggested ticket title:

[Fleet] Index alias assets in Fleet packages

Suggested PR scope:

New Elasticsearch asset type + install/remove steps

documented in Fleet package spec.

### FLEET-004: Re-apply workflow/agent substitution on policy var update

Component: Fleet

Status: Open

Priority: P2

Owner: @elastic/fleet

References: step_install_workflow_assets.ts; resolvePackagePolicyConnectorVars

Requirement
When an integration policy var changes (connector ID, org login), package-managed workflows and agents are updated in place.

Current state
Substitution runs at install time only; policy updates do not refresh workflow YAML.

Gap
Connector rotation requires manual workflow edit or reinstall.

Proposed platform deliverable
Hook on package policy update → re-run substitution + createOrUpdate for affected assets.

Acceptance criteria
Change github_connector_id on policy → all fleet workflows reflect new ID without reinstall.

Suggested ticket title:

[Fleet] Re-apply workflow/agent substitution on policy var update

Suggested PR scope:

Hook on package policy update → re-run substitution + createOrUpdate for affected assets.

### FLEET-005: Opt-in enable package workflows on install

Component: Fleet

Status: Open

Priority: P2

Owner: @elastic/fleet + @elastic/workflows-eng

References: sdlc_intel manifest.yml; kibana/workflow/*.yaml

Requirement
Manifest option to install workflows as enabled (or enable a defined subset) after connector vars are resolved.

Current state
All SDLC workflows ship `enabled: false`; admin must enable ~25 workflows manually.

Gap
Poor post-install UX for Kibana-only integrations whose primary deliverable is scheduled ingest.

Proposed platform deliverable
Manifest flag `workflows.default_enabled: true|false|list`; respect missing placeholder guard.

Acceptance criteria
Package with flag + resolved vars installs with workflows enabled; missing placeholders keep disabled + warning.

Suggested ticket title:

[Fleet] Opt-in enable package workflows on install

Suggested PR scope:

Manifest flag `workflows.default_enabled: true|false|list`

respect missing placeholder guard.

### FLEET-006: Package-managed asset immutability in Kibana UI

Component: Fleet

Status: Open

Priority: P3

Owner: @elastic/fleet + @elastic/workflows-eng + @elastic/agent-builder

References: PLATFORM_RFC open questions §1

Requirement
Fleet-installed workflows and agents are visibly package-managed; edits warn or are read-only unless detached.

Current state
Assets appear as normal workflows/agents; users can break package upgrades.

Gap
No generic “managed by integration X” UX contract.

Proposed platform deliverable
Metadata flag on workflow/agent SO + UI badge + upgrade reconcile behavior documented.

Acceptance criteria
Fleet workflow shows managed badge; upgrade overwrites user edits per policy.

Suggested ticket title:

[Fleet] Package-managed asset immutability in Kibana UI

Suggested PR scope:

Metadata flag on workflow/agent SO + UI badge + upgrade reconcile behavior documented.

### FLEET-007: Install workflow/agent assets without HTTP request context

Component: Fleet

Status: Partial

Priority: P2

Owner: @elastic/fleet

References: step_install_workflow_assets.ts; step_install_agent_assets.ts

Requirement
Package install paths that lack KibanaRequest (API/background) can still install workflow and agent assets.

Current state
Both steps skip when `context.request` is missing.

Gap
Headless or programmatic installs omit primary package value.

Proposed platform deliverable
Internal system-user request or request-less code paths on management APIs.

Acceptance criteria
Install via supported API without user session still creates workflow + agent assets.

Suggested ticket title:

[Fleet] Install workflow/agent assets without HTTP request context

Suggested PR scope:

Internal system-user request or request-less code paths on management APIs.

### FLEET-008: KibanaAssetType.workflow package install/uninstall

Component: Fleet

Status: Done

Priority: —

Owner: @elastic/fleet

References: step_install_workflow_assets.ts

Requirement
Ship workflow YAML under `kibana/workflow/`; install with stable fleet-prefixed IDs; uninstall cleanup.

Current state
Implemented via stepInstallWorkflowAssets + remove.ts.

Gap
None.

Proposed platform deliverable
—

Acceptance criteria
SDLC package installs 25+ workflows; uninstall removes them.

Suggested ticket title:

[Fleet] KibanaAssetType.workflow package install/uninstall

Suggested PR scope:

### FLEET-009: KibanaAssetType.agent package install/uninstall

Component: Fleet

Status: Done

Priority: —

Owner: @elastic/fleet + @elastic/agent-builder

References: step_install_agent_assets.ts; PLATFORM_RFC P1/P2

Requirement
Ship agent YAML under `kibana/agent/`; create persisted Agent Builder agents; uninstall cleanup.

Current state
Implemented via stepInstallAgentAssets + deletePackageManagedAgent.

Gap
None.

Proposed platform deliverable
—

Acceptance criteria
SDLC agents install before workflows; agent-id placeholders resolve.

Suggested ticket title:

[Fleet] KibanaAssetType.agent package install/uninstall

Suggested PR scope:

### FLEET-010: Integration knowledge base from package docs

Component: Fleet

Status: Done

Priority: —

Owner: @elastic/fleet

References: step_save_knowledge_base.ts

Requirement
Index `docs/**/*.md` into integration knowledge base on install.

Current state
step_save_knowledge_base indexes markdown from package archive.

Gap
Requires Enterprise license + Integrations knowledge setting enabled.

Proposed platform deliverable
—

Acceptance criteria
SDLC knowledge_base/*.md searchable after install when licensed.

Suggested ticket title:

[Fleet] Integration knowledge base from package docs

Suggested PR scope:

### FLEET-011: ES|QL view assets in Fleet packages

Component: Fleet

Status: Done

Priority: —

Owner: @elastic/fleet

References: step_install_esql_views.ts

Requirement
Package ships `elasticsearch/esql_view/*.yml`; install/uninstall with package.

Current state
step_install_esql_views + cleanup on remove.

Gap
None.

Proposed platform deliverable
—

Acceptance criteria
SDLC ES|QL views available to dashboards and agents post-install.

Suggested ticket title:

[Fleet] ES|QL view assets in Fleet packages

Suggested PR scope:

### FLEET-012: Package upgrade reconciliation for workflows and agents

Component: Fleet

Status: Partial

Priority: P3

Owner: @elastic/fleet

References: workflowsManagement.createOrUpdateWorkflow

Requirement
Package upgrade updates workflow/agent definitions idempotently without duplicate IDs or stale steps.

Current state
createOrUpdate on install; upgrade edge cases under-tested.

Gap
No documented upgrade contract for package authors.

Proposed platform deliverable
Upgrade semantics doc + tests for version bump over existing fleet assets.

Acceptance criteria
Upgrade sdlc_intel 0.1.0→0.2.0 updates workflows in place; schedules preserved per policy.

Suggested ticket title:

[Fleet] Package upgrade reconciliation for workflows and agents

Suggested PR scope:

Upgrade semantics doc + tests for version bump over existing fleet assets.

### FLEET-013: Kibana-only integration first-class UX

Component: Fleet

Status: Open

Priority: P3

Owner: @elastic/fleet

References: sdlc_intel manifest policy_templates

Requirement
Integrations with `inputs: []` (no Elastic Agent) have clear Fleet UI: connector setup checklist, workflow status, no agent policy confusion.

Current state
Works technically; UX reads like traditional agent integration.

Gap
Platform content and UI do not distinguish Kibana-only ETL integrations.

Proposed platform deliverable
Fleet UI pattern for agentless integrations + manifest hint.

Acceptance criteria
SDLC install wizard shows connector checklist and workflow enablement without agent steps.

Suggested ticket title:

[Fleet] Kibana-only integration first-class UX

Suggested PR scope:

Fleet UI pattern for agentless integrations + manifest hint.

## Workflows

### WF-001: Stock-step ETL without custom step types

Component: Workflows

Status: Done

Priority: —

Owner: @elastic/workflows-eng

References: kibana/workflow/*.yaml

Requirement
Multi-index scheduled ETL expressible with connectors + elasticsearch.* + flow control only.

Current state
SDLC package validates with zero product-specific step types.

Gap
None.

Proposed platform deliverable
—

Acceptance criteria
All sdlc_intel workflows use platform step types only.

Suggested ticket title:

[Workflows] Stock-step ETL without custom step types

Suggested PR scope:

### WF-002: elasticsearch.index upsert ingest step

Component: Workflows

Status: Done

Priority: —

Owner: @elastic/workflows-eng

References: github-catalog-*.yaml

Requirement
Idempotent document write by `_id` from workflow foreach loops.

Current state
Used across all catalog/enrich workflows.

Gap
None.

Proposed platform deliverable
—

Acceptance criteria
Workflows bulk-upsert without custom jobs.

Suggested ticket title:

[Workflows] elasticsearch.index upsert ingest step

Suggested PR scope:

### WF-003: Ergonomic checkpoint read (data.loadCheckpoint)

Component: Workflows

Status: Partial

Priority: P2

Owner: @elastic/workflows-eng

References: docs/data_pipeline/checkpoint_pattern.md

Requirement
Single step to read sync-state document by id/query; returns cursor fields for while loops.

Current state
Step exists; SDLC package uses verbose elasticsearch.search + data.set chains.

Gap
High YAML boilerplate; error-prone checkpoint patterns across 25 workflows.

Proposed platform deliverable
Document canonical checkpoint recipe; optional step enhancements (default id scheme).

Acceptance criteria
Refactor one SDLC catalog workflow to loadCheckpoint with fewer steps; package test passes.

Suggested ticket title:

[Workflows] Ergonomic checkpoint read (data.loadCheckpoint)

Suggested PR scope:

Document canonical checkpoint recipe

optional step enhancements (default id scheme).

### WF-004: elasticsearch.bulk batch ingest ergonomics

Component: Workflows

Status: Partial

Priority: P2

Owner: @elastic/workflows-eng

References: workflow_editor.spec.ts elasticsearch.bulk

Requirement
Write arrays of docs in one step with stable ids (connector page → bulk).

Current state
Step exists; package uses per-item elasticsearch.index in foreach.

Gap
Large pages → many steps/executions; slower and harder to rate-limit.

Proposed platform deliverable
Bulk ingest cookbook + foreach-in-step or native array body support documented.

Acceptance criteria
Example workflow indexes 100 project items in one bulk step.

Suggested ticket title:

[Workflows] elasticsearch.bulk batch ingest ergonomics

Suggested PR scope:

Bulk ingest cookbook + foreach-in-step or native array body support documented.

### WF-005: Rate-limit aware retry/backoff step primitive

Component: Workflows

Status: Open

Priority: P2

Owner: @elastic/workflows-eng + @elastic/stack-connectors

References: github.ts shouldBackoff; github-catalog-repos.yaml wait step

Requirement
When connector returns shouldBackoff/rateLimit, workflow pauses with jitter without manual wait step sizing.

Current state
GitHub actions return shouldBackoff; workflows use fixed `wait` duration.

Gap
Fragile under GitHub rate limits; duplicate wait logic in every GraphQL workflow.

Proposed platform deliverable
Optional `retry`/`backoff` on connector steps or dedicated `wait.forRateLimit` step.

Acceptance criteria
GraphQL catalog workflow removes hardcoded wait; passes rate-limit integration test.

Suggested ticket title:

[Workflows] Rate-limit aware retry/backoff step primitive

Suggested PR scope:

Optional `retry`/`backoff` on connector steps or dedicated `wait.forRateLimit` step.

### WF-006: Inter-workflow dependency orchestration

Component: Workflows

Status: Open

Priority: P2

Owner: @elastic/workflows-eng

References: README recommended order

Requirement
Express “run B after A succeeds” or package-level DAG without external cron ordering docs.

Current state
README documents recommended order; no platform enforcement.

Gap
Mis-ordered enablement causes empty indices; ops burden.

Proposed platform deliverable
Workflow `depends_on` or Fleet manifest workflow groups with ordered enablement.

Acceptance criteria
Enabling epic enrichment auto-checks catalog workflow freshness or chains trigger.

Suggested ticket title:

[Workflows] Inter-workflow dependency orchestration

Suggested PR scope:

Workflow `depends_on` or Fleet manifest workflow groups with ordered enablement.

### WF-007: Workflow execution history API for ops dashboards

Component: Workflows

Status: Partial

Priority: P2

Owner: @elastic/workflows-eng

References: sdlc_ingest_health.yml

Requirement
Stable API for last run status, duration, failure reason — consumable from ES|QL view or kibana.request.

Current state
Ingest health dashboard needs workflow run metadata; partial APIs exist.

Gap
No documented contract for package-level pipeline health monitoring.

Proposed platform deliverable
Documented internal API + example ES|QL/workflow for ingest health.

Acceptance criteria
sdlc_ingest_health ES|QL view joins checkpoint + last workflow run.

Suggested ticket title:

[Workflows] Workflow execution history API for ops dashboards

Suggested PR scope:

Documented internal API + example ES|QL/workflow for ingest health.

### WF-008: Runtime Liquid for connector-id and agent-id

Component: Workflows

Status: Open

Priority: P3

Owner: @elastic/workflows-eng

References: PLATFORM_RFC non-goals vs FLEET-004

Requirement
Reference integration policy vars or secrets at execution time (not only install-time substitution).

Current state
Fleet install-time string replace; consts are static after install.

Gap
Multi-policy or rotated connectors need reinstall or manual edits.

Proposed platform deliverable
Liquid/const resolution from integration context OR documented Fleet-only pattern.

Acceptance criteria
Design doc chooses install-time vs runtime; one path fully supported.

Suggested ticket title:

[Workflows] Runtime Liquid for connector-id and agent-id

Suggested PR scope:

Liquid/const resolution from integration context OR documented Fleet-only pattern.

### WF-009: ai.agent step with structured JSON output

Component: Workflows

Status: Done

Priority: —

Owner: @elastic/workflows-eng + @elastic/agent-builder

References: agent-coverage-analysis.yaml

Requirement
Agent step returns schema-validated object for downstream elasticsearch.index.

Current state
agent-coverage-analysis and agent-scope-alignment workflows persist to sdlc-agent-insights.

Gap
None.

Proposed platform deliverable
—

Acceptance criteria
Agent output indexed without custom plugin code.

Suggested ticket title:

[Workflows] ai.agent step with structured JSON output

Suggested PR scope:

### WF-010: ES|QL materialize step for scheduled snapshots

Component: Workflows

Status: Partial

Priority: P3

Owner: @elastic/workflows-eng

References: ARCHITECTURE_VISION_GAPS epic snapshot workflow

Requirement
Persist ES|QL view results to snapshot index on schedule from workflow.

Current state
Pattern used in examples; not all deployments expose step consistently.

Gap
Snapshot/trend indices require author knowledge of advanced step.

Proposed platform deliverable
First-class `elasticsearch.esql.materialize` documented for Fleet packages.

Acceptance criteria
Package example snapshots ES|QL view daily without custom job plugin.

Suggested ticket title:

[Workflows] ES|QL materialize step for scheduled snapshots

Suggested PR scope:

First-class `elasticsearch.esql.materialize` documented for Fleet packages.

## Connectors v2

### CONN-001: GitHub GraphQL ingest plane (runQueryTemplate, graphqlQuery)

Component: Connectors v2

Status: Done

Priority: —

Owner: @elastic/stack-connectors

References: kbn-connector-specs/src/specs/github/

Requirement
Workflow-only read-only GraphQL with template library for org-scale ingest.

Current state
orgCatalog.*, activity.*, graph.* templates in kbn-connector-specs.

Gap
None.

Proposed platform deliverable
—

Acceptance criteria
SDLC GitHub workflows run without custom github step types.

Suggested ticket title:

[Connectors v2] GitHub GraphQL ingest plane (runQueryTemplate, graphqlQuery)

Suggested PR scope:

### CONN-002: Slack ingest actions (isTool: false)

Component: Connectors v2

Status: Done

Priority: —

Owner: @elastic/stack-connectors

References: slack.ts

Requirement
Paginated listUsers, getChannelHistory, getConversationReplies for ETL.

Current state
Implemented in slack connector spec.

Gap
None.

Proposed platform deliverable
—

Acceptance criteria
Slack catalog workflows use slack2.* ingest actions.

Suggested ticket title:

[Connectors v2] Slack ingest actions (isTool: false)

Suggested PR scope:

### CONN-003: Salesforce SOQL ingest action

Component: Connectors v2

Status: Done

Priority: —

Owner: @elastic/stack-connectors

References: salesforce.ts soqlIngest

Requirement
Paginated soqlIngest for Case/object ETL with hasMore cursor.

Current state
Implemented; used by salesforce-catalog-cases workflow.

Gap
None.

Proposed platform deliverable
—

Acceptance criteria
Salesforce workflow paginates without custom step.

Suggested ticket title:

[Connectors v2] Salesforce SOQL ingest action

Suggested PR scope:

### CONN-004: Google Drive metadata ingest actions

Component: Connectors v2

Status: Done

Priority: —

Owner: @elastic/stack-connectors

References: google_drive.ts

Requirement
listFilesIngest, parseDriveUrlsFromText, getFileMetadata, parseCommaSeparatedIds.

Current state
Implemented for Phase D design-doc metadata workflows.

Gap
None.

Proposed platform deliverable
—

Acceptance criteria
gdrive workflows run with metadata-only ingest.

Suggested ticket title:

[Connectors v2] Google Drive metadata ingest actions

Suggested PR scope:

### CONN-005: isTool:false vs isTool:true contract documentation

Component: Connectors v2

Status: Partial

Priority: P2

Owner: @elastic/stack-connectors

References: PLATFORM_RFC Related assets connector contract

Requirement
Published contributor guide: ingest actions are workflow-only; agent tools are MCP-exposed.

Current state
Enforced in code/tests; not in central connector contributor docs.

Gap
Integration authors may expose heavy ingest to Agent Builder or omit ingest actions.

Proposed platform deliverable
CONTRIBUTOR.md section + lint rule in connector-specs CI.

Acceptance criteria
New connector PR checklist includes isTool classification.

Suggested ticket title:

[Connectors v2] isTool:false vs isTool:true contract documentation

Suggested PR scope:

CONTRIBUTOR.md section + lint rule in connector-specs CI.

### CONN-006: Package-shippable connector query templates

Component: Connectors v2

Status: Open

Priority: P3

Owner: @elastic/stack-connectors

References: github/graphql/templates

Requirement
Integrations extend GitHub GraphQL template library from Fleet package without kibana core merge.

Current state
Templates live only in kbn-connector-specs platform repo.

Gap
Product-specific GraphQL requires platform PR for every new template.

Proposed platform deliverable
Manifest-registered read-only templates merged at runtime OR documented extension API.

Acceptance criteria
Package adds template name callable via runQueryTemplate without core code change.

Suggested ticket title:

[Connectors v2] Package-shippable connector query templates

Suggested PR scope:

Manifest-registered read-only templates merged at runtime OR documented extension API.

### CONN-007: Connector preflight health API for integrations

Component: Connectors v2

Status: Open

Priority: P3

Owner: @elastic/stack-connectors + @elastic/fleet

References: github test handler

Requirement
Single API: given connector id + action, verify auth/scopes before enabling 25 workflows.

Current state
Per-connector test in Stack Management only; no batch preflight.

Gap
Fleet install success does not prove ingest will run.

Proposed platform deliverable
Workflow step or Fleet install hook calling connector.test with package-defined matrix.

Acceptance criteria
SDLC integration policy save runs preflight and surfaces actionable errors.

Suggested ticket title:

[Connectors v2] Connector preflight health API for integrations

Suggested PR scope:

Workflow step or Fleet install hook calling connector.test with package-defined matrix.

### CONN-008: Normalized bulk-ready connector page action (optional)

Component: Connectors v2

Status: Open

Priority: P3

Owner: @elastic/stack-connectors

References: PLATFORM_GAPS_RFC C-1

Requirement
Connector action returns ES bulk lines for common ingest patterns (optional alternative to workflow foreach index).

Current state
Raw GraphQL/REST returned; normalization in workflow YAML or omitted.

Gap
Thinner workflows need shared normalize in platform or stay verbose.

Proposed platform deliverable
Optional getProjectV2PageNormalized-style actions delegating to shared libraries.

Acceptance criteria
Design doc: when to use normalized action vs stock elasticsearch.index loop.

Suggested ticket title:

[Connectors v2] Normalized bulk-ready connector page action (optional)

Suggested PR scope:

Optional getProjectV2PageNormalized-style actions delegating to shared libraries.

## Agent Builder

### AB-001: AgentBuilderManagementSetup create/update/delete API

Component: Agent Builder

Status: Done

Priority: —

Owner: @elastic/agent-builder

References: agent_builder_management_api.ts

Requirement
Fleet and plugins create persisted agents without HTTP-only routes.

Current state
agent_builder_management_api.ts exposed on setup.

Gap
None.

Proposed platform deliverable
—

Acceptance criteria
Fleet stepInstallAgentAssets creates agents programmatically.

Suggested ticket title:

[Agent Builder] AgentBuilderManagementSetup create/update/delete API

Suggested PR scope:

### AB-002: Platform ES|QL tools for package agents

Component: Agent Builder

Status: Done

Priority: —

Owner: @elastic/agent-builder

References: kibana/agent/sdlc-*.yaml

Requirement
Agents use platform.core.executeEsql / generateEsql without product builtin tools.

Current state
SDLC agents tool allowlist is platform-only.

Gap
None.

Proposed platform deliverable
—

Acceptance criteria
No security_solution agent registration required.

Suggested ticket title:

[Agent Builder] Platform ES|QL tools for package agents

Suggested PR scope:

### AB-003: Integration knowledge → agent context wiring

Component: Agent Builder

Status: Partial

Priority: P2

Owner: @elastic/agent-builder + @elastic/fleet

References: step_save_knowledge_base.ts

Requirement
Installed package knowledge base automatically available to fleet-installed agents in same integration.

Current state
Knowledge indexed on install; agent context linkage requires Enterprise + manual settings.

Gap
Agents may not retrieve schema docs unless admin enables integration knowledge globally.

Proposed platform deliverable
Document required settings; optional auto-bind knowledge to fleet agents.

Acceptance criteria
Post-install checklist guarantees agent answers cite sdlc-github-data-model.md.

Suggested ticket title:

[Agent Builder] Integration knowledge → agent context wiring

Suggested PR scope:

Document required settings

optional auto-bind knowledge to fleet agents.

### AB-004: Package-managed agents read-only in UI

Component: Agent Builder

Status: Open

Priority: P2

Owner: @elastic/agent-builder

References: PLATFORM_RFC open questions §1

Requirement
Fleet-installed agents show managed state; prevent accidental instruction edits.

Current state
Agents editable like user-created agents.

Gap
Upgrade cannot reliably restore package agent definitions.

Proposed platform deliverable
managed_by_package metadata + UI restrictions (mirror workflow managed pattern).

Acceptance criteria
Edit attempt on fleet agent shows warning or blocks save.

Suggested ticket title:

[Agent Builder] Package-managed agents read-only in UI

Suggested PR scope:

managed_by_package metadata + UI restrictions (mirror workflow managed pattern).

### AB-005: Persisted skills from Fleet package assets

Component: Agent Builder

Status: Open

Priority: P3

Owner: @elastic/agent-builder + @elastic/fleet

References: PLATFORM_RFC open questions §4

Requirement
Ship agent skills/tool presets as Fleet assets (not only markdown knowledge base).

Current state
Skills registered in code; package ships YAML agents + markdown only.

Gap
Complex tool presets require plugin registration.

Proposed platform deliverable
KibanaAssetType.skill or agent YAML skill_ids resolution to packaged skill defs.

Acceptance criteria
Package ships skill without TypeScript plugin registration.

Suggested ticket title:

[Agent Builder] Persisted skills from Fleet package assets

Suggested PR scope:

KibanaAssetType.skill or agent YAML skill_ids resolution to packaged skill defs.

### AB-006: REPLACE_WITH_FLEET_AGENT_* install substitution

Component: Agent Builder

Status: Done

Priority: —

Owner: @elastic/fleet

References: substituteFleetAgentIds

Requirement
Workflow ai.agent steps reference fleet agent ids resolved at install.

Current state
substituteFleetAgentIds in step_install_workflow_assets.

Gap
None.

Proposed platform deliverable
—

Acceptance criteria
agent workflows run with substituted agent-id after install.

Suggested ticket title:

[Agent Builder] REPLACE_WITH_FLEET_AGENT_* install substitution

Suggested PR scope:

## Platform content

### DOC-001: Fleet package authoring guide — Kibana-only ETL integration

Component: Platform content

Status: Open

Priority: P1

Owner: @elastic/fleet + @elastic/docs

References: sdlc_intel_fleet_package/README.md

Requirement
Official doc: manifest vars, workflow/agent assets, ES|QL views, knowledge base, install order, uninstall.

Current state
SDLC README is product-specific; data_pipeline docs are workflow-centric not Fleet-centric.

Gap
No generic “build a Fleet ETL integration” guide on elastic.co/docs.

Proposed platform deliverable
New doc under Fleet + cross-links to workflows/connectors.

Acceptance criteria
Third team ships minimal integration using guide without SDLC source copy.

Suggested ticket title:

[Platform content] Fleet package authoring guide — Kibana-only ETL integration

Suggested PR scope:

New doc under Fleet + cross-links to workflows/connectors.

### DOC-002: Workflow ETL cookbook for integration packages

Component: Platform content

Status: Open

Priority: P1

Owner: @elastic/workflows-eng

References: docs/data_pipeline/

Requirement
Recipes: checkpoint, pagination, rate limits, bulk index, cross-index enrich, ai.agent persist.

Current state
data_pipeline/README partial; SDLC encodes patterns only in YAML.

Gap
High YAML complexity without copy-paste templates.

Proposed platform deliverable
kbn-workflows/docs/integration_etl/ with Fleet-oriented examples.

Acceptance criteria
Cookbook covers 5 patterns used by sdlc_intel workflows.

Suggested ticket title:

[Platform content] Workflow ETL cookbook for integration packages

Suggested PR scope:

kbn-workflows/docs/integration_etl/ with Fleet-oriented examples.

### DOC-003: Placeholder substitution convention specification

Component: Platform content

Status: Open

Priority: P2

Owner: @elastic/fleet

References: step_install_workflow_assets.ts

Requirement
Document REPLACE_WITH_* naming, manifest var mapping, agent id convention, multi-value vars.

Current state
Convention implicit in SDLC Fleet installer code.

Gap
Each integration invents placeholders until FLEET-001 lands.

Proposed platform deliverable
Fleet package spec section + JSON schema for vars → placeholders.

Acceptance criteria
Spec referenced by FLEET-001 implementation and package validator.

Suggested ticket title:

[Platform content] Placeholder substitution convention specification

Suggested PR scope:

Fleet package spec section + JSON schema for vars → placeholders.

### DOC-004: Agent Builder fleet agent asset authoring guide

Component: Platform content

Status: Open

Priority: P2

Owner: @elastic/agent-builder + @elastic/docs

References: step_install_agent_assets.ts parseFleetAgentYaml

Requirement
How to author kibana/agent/*.yaml: tools, instructions, connector placeholders, knowledge deps.

Current state
PLATFORM_RFC is design doc only; no user-facing authoring guide.

Gap
Integration teams cannot ship agents without reading Fleet source.

Proposed platform deliverable
Agent Builder docs section “Package-managed agents”.

Acceptance criteria
Guide lists required YAML fields matching parseFleetAgentYaml validation.

Suggested ticket title:

[Platform content] Agent Builder fleet agent asset authoring guide

Suggested PR scope:

Agent Builder docs section “Package-managed agents”.

### DOC-005: GitHub action connector vs content connector decision guide

Component: Platform content

Status: Open

Priority: P2

Owner: @elastic/stack-connectors + @elastic/docs

References: es-connectors-github vs kbn-connector-specs github

Requirement
When to use .github workflow ingest vs Elasticsearch GitHub content connector; dual-pipeline pattern.

Current state
No platform doc; confusion risk for integration authors.

Gap
Teams may choose wrong connector model for Projects V2 vs repo corpus.

Proposed platform deliverable
Connectors docs decision matrix (workflow ETL vs search sync).

Acceptance criteria
Doc explicitly states Projects V2 requires action connector GraphQL plane.

Suggested ticket title:

[Platform content] GitHub action connector vs content connector decision guide

Suggested PR scope:

Connectors docs decision matrix (workflow ETL vs search sync).

### DOC-006: Integration alerting templates enablement guide

Component: Platform content

Status: Open

Priority: P3

Owner: @elastic/alerting + @elastic/fleet

References: kibana/alerting_rule_template/

Requirement
How alerting_rule_template assets work today vs after FLEET-002; enablement UX.

Current state
SDLC README describes desired UX; platform behavior partial.

Gap
Admins unclear why templates do not auto-create rules.

Proposed platform deliverable
Alerting + Fleet doc updated when FLEET-002 ships; interim “manual enable” doc now.

Acceptance criteria
Doc matches actual install behavior per release.

Suggested ticket title:

[Platform content] Integration alerting templates enablement guide

Suggested PR scope:

Alerting + Fleet doc updated when FLEET-002 ships

interim “manual enable” doc now.

### DOC-007: Reference architecture: packaged multi-source ETL on Kibana

Component: Platform content

Status: Open

Priority: P3

Owner: @elastic/fleet + @elastic/workflows-eng

References: Multiple RFCs

Requirement
Single architecture diagram: Fleet assets + connectors + workflows + agents + ES indices.

Current state
Split across SDLC README, data_pipeline RFC, PLATFORM_RFC.

Gap
No one platform architecture page for integration authors.

Proposed platform deliverable
Platform architecture doc (product-agnostic) on elastic.co/docs.

Acceptance criteria
Diagram labels only generic components; SDLC cited as example appendix.

Suggested ticket title:

[Platform content] Reference architecture: packaged multi-source ETL on Kibana

Suggested PR scope:

Platform architecture doc (product-agnostic) on elastic.co/docs.

# 6. Suggested PR batching

| PR theme | Gap IDs |
| --- | --- |
| PR-A: Fleet substitution generalization | FLEET-001, DOC-003 |
| PR-B: Integration alerting materialization | FLEET-002, DOC-006 |
| PR-C: Post-install ops UX | FLEET-004, FLEET-005, FLEET-013 |
| PR-D: Workflow ETL ergonomics | WF-003, WF-004, WF-005, DOC-002 |
| PR-E: Rate limits & orchestration | WF-005, WF-006, CONN-005 |
| PR-F: Managed assets UI | FLEET-006, AB-004, FLEET-012 |
| PR-G: Platform docs pack | DOC-001, DOC-004, DOC-005, DOC-007 |

# 7. References

x-pack/solutions/security/packages/sdlc_intel_fleet_package/README.md

x-pack/solutions/security/packages/sdlc_intel_fleet_package/docs/PLATFORM_RFC_KIBANA_ASSET_EXTENSIONS.md

src/platform/packages/shared/kbn-workflows/docs/data_pipeline/README.md

x-pack/platform/plugins/shared/fleet/server/services/epm/packages/install_state_machine/steps/step_install_workflow_assets.ts

x-pack/platform/plugins/shared/fleet/server/services/epm/packages/install_state_machine/steps/step_install_agent_assets.ts

x-pack/platform/plugins/shared/fleet/server/services/epm/packages/install_state_machine/steps/step_create_alerting_assets.ts

src/platform/packages/shared/kbn-connector-specs/src/specs/github/github.ts